# 02466 Project work in Artificial Intelligence and Data LOGBOOK

Christoffer Wejendorp, [s204090@student.dtu.dk](mailto:s204090@student.dtu.dk)

Khalil Ahmadi, [s204161@student.dtu.dk](mailto:s204161@student.dtu.dk)

Michael Damholt, [s204151@student.dtu.dk](mailto:s204151@student.dtu.dk)

Mathias Hadi Dyhr, [s204156@student.dtu.dk](mailto:s204156@student.dtu.dk)

*The main purpose of the logbook is that it serves as a tool for you to keep track of the project and document project meetings.*

**Project Meetings**

**Week 2: 09.02.22**

*We made a draft for our “Samarbejdsaftale”.*

*We had questions about general info regarding the project, e.g. ‘how does the data set look like?’, and decided to write a mail to our supervisor, Maxim.*

*We agreed that we would meet next Wednesday, having the necessary material read such that the project plan can be completed. (Chapter 2 to 5 in Styrk Projektarbejdet and the Canvas Manual)*

*We agreed to research about Gantt charts.*

**Week 3: 16.02.22**

*We completed as much of the ProjectCanvas as possible. Still needs milestones and actions. We asssume this will be easier to complete after the data has been explored more.*

*We initiated the Gantt Chart but we need more clarification on some of our activities.*

*Doing the meeting we received a part of the complete data set from the supervisor. Based on this we agreed to look through data and get a better understanding of the structure of the data and think of ways to solve the problem.*

**Week ??: dd.mm.yy-dd.mm.yy**

*Questions*

*Reading, who and what*

*Implementation, who and what*

*Results, who and what*

*Decisions, who and what, what do you do alone, what do you do together*

**Supervisor Meetings**

**Week 2: 11.02.22**

*We had a kick-off meeting with our supervisor, where we were introduced to the setting in a more in-depth presentation and discussed some of the details of the project. To inspect the dataset, which contains sensitive data, the rules require us to sign a NDA and our supervisor will send it sometime next week. Albeit we were able to discuss the form of the problem and what tools we could use. The scope of the project can be scaled such that it fits our skills and time.*

*The structure of the problem can be set up as:*

* *Performing OCR to match barcodes to products*
* *Image recognition (Score how well the installation was performed?)*
* *Performing NLP on conversation between customer and technician to correlate with score.*

*We agreed to meet every week, Friday 14:00, building 321-221.*

*To next Friday, we can look at packages and look at how to set up a virtual environment.*

**Week ??: dd.mm.yy-dd.mm.yy**

*Presentation of results since last meeting*

*Action points for next week*